## Slide 1
QUAD COPTER WITH PARAGLIDER APPLICATIONS

## Slide 2
What our project is ?
Basically there are 2 modes:
Autonomous .
manual .
Autonomous control in path finding , retracting and opening of parafoil , obstacle avoidance , camera online streaming.
Manually controlled maneuverability of quad

## Slide 3
Why is our project ?
Actually main idea was to build a vehicle for surveillance .
Tricopter + parafoil .
Quad + parafoil would add to its stability and new .

## Slide 4
Quad
Raspberry Pi
Arduino due
Electronics
Parafoil
Base station
Arduino mega
electronics
MRF
Transmitter
Transceiver
Transceiver

## Slide 5
Transmitter
Receiver

## Slide 7
What did we complete ?
Interfaced MRF and tested transceiver.
Range test.
PID control implemented.
LCD display.
Paraglider mechanism implementing……

## Slide 8
What do we need to complete ?
Obstacle avoidance and mini LCD.
Altitude hold.
Autonomous- using raspi.
Trying Pi cam including WiFi stream.
Measuring various parameters.
Packaging and mounting.

## Slide 9
How is our project advantageous?
There is no hybrid of quad and paraglider.
Low power consumption .
High flight time.

## Slide 10
Time Line:
Last week of Jan – measuring various parameters and attaining auto stabilization.
First week of Feb – raspi autonomous.
Second week of Feb – cam and online streaming.
Third week of Feb – packaging and mounting.
Last week of Feb – trials and corrections .